SPRINT BACKLOG

SCRUM master:  Michal

Product owner: Yaniv

Week 3:

| Est. Time | Assigned To | Task |
| --- | --- | --- |
| H5 | Yaniv | Activity diagram – Order table. Start making the diagram. |
| H2 | Eden, Gili | Activity diagram view reports. Start making the diagram. |
| H5 | Michal, Yassaf | Class diagram - Start basic structure |
| H5 | Yassaf, Eden | Self learn package diagram |

Week 4:

| Est. Hours | Assigned To | Task |
| --- | --- | --- |
| H3 | Michal, Yassaf | Class Diagram - Implement ECB structure |
| H3 | Yaniv | Activity diagram – Order table. Finish the diagram. |
| 1H | Gili | Activity diagram – view reports. Finish the diagram. |
| 4H | Eden | Sequence Diagram - Start making |
| 4H | Yassaf, Yaniv | Package Diagram - Start making |
| 3H | Michal | Update ToDoList for Sprint 2 |
| 1H | Yassaf, Yaniv, Michal, Eden | Group Meeting - Show progress with diagrams |

Week 5:

| Est. Hours | Assigned To | Task |
| --- | --- | --- |
| 3H | Michal, Yassaf | Class Diagram - add OCSF and a Design pattern |
| 4H | Eden | Sequence Diagram - finish making |
| 4H | Yassaf, Yaniv | Package Diagram - finish making |
| 1H | Yaniv | Make Order table in DB |
| 2H | Gili | Make server GUI |
| 2H | Yassaf | Make client GUI |
| 2H | Yassaf, Yaniv, Michal, Eden | Group Meeting - view all finished diagrams |

Week 6:

| Est. Hours | Assigned To | Task |
| --- | --- | --- |
| 1H | Michal | make SPRINT BACKLOG |
| 3H | Yaniv | Server Logic - Show client connection details |
| 3H | Eden | Client Logic - View order and update order |
| 1H | Yassaf | Verify updates directly in DB |
| 3H | Gili | Code Review |
| 2H | Yaniv | Generate JAR files |
| 2H | Yassaf, Yaniv, Michal, Eden | Group Meeting - Final review and Last changes |

Week 7:

| Est. Hours | Assigned To | Task |
| --- | --- | --- |
| 0.5H | Gili | Submit Task Number 2 |

Total Estimated Effort:  69.5H.